## Slide 1: Typing Tutor
By: Jared Hughes, Ross O’Brien, Treva O’Keefe, Harrison Palmer

## Slide 2: Topics
Project Overview
Divisions of Labor
Results to Date
Roadblocks
Timeline to Completion
Conclusion

## Slide 3: Project Overview
Creating a typing tutor
Displaying text and asking the user to type what is being shown
Having a displayable keyboard that interacts with the users actions

## Slide 4: Results to Date
Displayable Text on screen; moves to correct user input
A displayable Keyboard that can be toggled on/off (ex. Main menu screen)
Key press checking/comparing
All necessary functions implemented

## Slide 5: Division of Labor
Split into two different programming groups
Ross and Harrison:
  Creating core functions and keyboard setup
  Level Designer
Jared and Treva:
  Graphical design/implementation and on-screen text to be typed
  PowerPoint producers

## Slide 6: Roadblocks
Image Errors
GitHub Syncing
Translating Numbers into Characters
Arrays of objects

## Slide 7: Timeline to Completion
Week 1:
  remove all image loading issues
  Create multiple screens
  Have keyboard show what key was pressed, and if it was correct or incorrect
Week 2:
  Implement levels
  Add minimum AI to each level

## Slide 8: Conclusion
In Conclusion we’re making progress
  Following original timeline
Most progress is not visible
There was and still are many issues to fix
  Learning new things every day